# Casa Crobu Phase 1 Options

# Casa Crobu Phase 1 Options

## What Has Been Completed So Far

| Stage | What It Covered | Investment |
| --- | --- | --- |
| Audit + Market Opportunity Review | Data cleaning, analysis, findings, presentation, and pilot recommendation | $500 |

## What Phase 1 Is Meant To Do

Phase 1 is the launch setup. The goal is to get the capture, tagging, and follow-up system in place before the busiest part of summer so Casa Crobu can begin building its own customer database and use that audience for stronger targeting during the non-market months.

This phase is not just about collecting names. It is about building the first version of the customer acquisition and retention system so market traffic can become usable email and SMS audience growth.

## How Phase 1 Would Be Built

No matter which option is selected, the work is organized into the same core build steps.

| Workstream | What Will Be Built | Capability Casa Crobu Is Purchasing |
| --- | --- | --- |
| Capture Foundation | A simple customer signup path is built for market use so shoppers can quickly join through a QR code flow and mobile-friendly form. | A working first-party data capture system that can be used live at the market. |
| Consent and Audience Structure | The signup process is set up so customer information is collected cleanly and, where included, email and SMS consent are captured in a usable format. | A customer list that can actually be marketed to later, rather than just a list of names. |
| Shopify and Klaviyo Setup | Customer tags, source fields, and basic segmentation are configured so new signups can be organized by where they came from and how they entered the system. | Cleaner customer records and the ability to segment and target market shoppers later. |
| Welcome Messaging and Launch Offer | A welcome message or welcome flow is created, along with one launch offer, so new signups receive immediate follow-up after joining. | An automated first-touch marketing sequence that starts building value from each signup right away. |
| Reporting, Team Use, and Launch QA | A simple dashboard, staff prompt or process, and end-to-end testing are completed before launch. | Visibility into results and confidence that the system works before it is used live. |

## Phase 1 Setup Paths

| Option | Best For | What Is Included | Investment |
| --- | --- | --- | --- |
| Core Setup | A lean first test. | One email capture path One QR signup flow One welcome message One launch offer Basic source tagging Basic dashboard Launch QA | $1,500 |
| Recommended Setup | The best fit if Casa Crobu wants the full system in place before July. | Shopify and Klaviyo review Existing consented list prep Email and SMS capture from day one Shopify tags and customer segments One launch offer Welcome flow Staff prompt/process for capture Dashboard Launch QA | $2,500 |
| Optional Add-On: Member Lookup + POS Attribution | If Casa Crobu wants stronger customer-level tracking from the beginning. | Booth lookup or redeem flow POS workflow for attaching customers to orders Tracking fields and tags Reporting for linked market orders from list members | $750 |

Option 1: Core Setup

Best for: A lean first test with the simplest version of the system.

Investment: $1,500

What will be built:

- One email capture path

- One QR signup flow

- One welcome message

- One launch offer

- Basic source tagging

- Basic dashboard

- Launch QA

Capabilities Casa Crobu is purchasing:

- The ability to capture email signups at market

- The ability to follow up with new signups automatically

- A simple way to track where signups are coming from

- A basic reporting view to monitor early performance

What this option is designed to do: Launch a clean, lightweight version of the system quickly and prove the concept before investing in a fuller setup.

Option 2: Recommended Setup

Best for: Casa Crobu if the goal is to build the full working foundation before July and support stronger capture from the start.

Investment: $2,500

What will be built:

- Shopify and Klaviyo review

- Existing consented list prep

- Email and SMS capture from day one

- Shopify tags and customer segments

- One launch offer

- Welcome flow

- Staff prompt/process for capture

- Dashboard

- Launch QA

Capabilities Casa Crobu is purchasing:

- The ability to capture both email and SMS from market traffic

- A cleaner and more usable starting customer database

- Better tagging and segmentation for future campaigns

- A stronger launch workflow the team can use consistently

- A better reporting base for measuring growth and performance

What this option is designed to do: Build the system correctly from the start so summer traffic creates stronger long-term customer value.

Optional Add-On: Member Lookup + POS Attribution

Best for: Casa Crobu if it wants stronger customer-level tracking from the beginning.

Investment: $750

What will be built:

- Booth lookup or redeem flow

- POS workflow for attaching customers to orders

- Tracking fields and tags

- Reporting for linked market orders from list members

Capabilities Casa Crobu is purchasing:

- The ability to connect in-person market activity back to Shopify customer profiles

- Stronger attribution on repeat market orders

- Better visibility into whether known customers are returning and purchasing

- A better foundation for measuring retention and repeat behavior later

What this add-on is designed to do: Make the market channel more measurable by connecting signups and purchases at the customer level.

## Main Difference Between Core and Recommended

Core Setup is a lighter first test. It gives Casa Crobu a basic capture and follow-up system so the business can start collecting customer data with a lower upfront investment.

Recommended Setup is the more complete version. It includes the setup, cleanup, tagging, and launch structure needed to make the pilot more useful long term.

Recommended Setup includes:

- Email and SMS capture from day one

- Existing consented list preparation

- Cleaner Shopify and Klaviyo structure

- Stronger source tagging

- A fuller launch workflow for the team

## My Recommendation

I recommend Recommended Setup if the goal is to build the system correctly before July and give Casa Crobu the best chance of growing both email and SMS capture this season.

If Casa Crobu wants the simplest possible starting point, Core Setup is still a valid lean launch option.

The Member Lookup + POS Attribution Add-On is optional, but it becomes especially valuable if Casa Crobu wants to connect returning market shoppers back to Shopify customer profiles and improve attribution on repeat market orders.

## Simple Next Step

On the next call, we can decide:

- Core Setup or Recommended Setup

- Whether the Member Lookup + POS Attribution Add-On should be included from the start

- Whether July and August support should be light advisory support or more hands-on post-launch support